TASKMANAGER

Architecture Notes & Playbook Source

July 2026

Purpose This is a living source document, not the final Playbook. It preserves verified architecture, decisions, open questions, risks, roadmap items and documentation structure until Push Infrastructure and Push Delivery are complete.

Prepared as the source material for TaskManager Build Playbook v2.0

# Contents

Document role and source-of-truth rules

Product position and architecture snapshot

Verified feature inventory

Notification architecture and completed commits

Push roadmap: Commits 4 and 5

Database, Prisma and migration workflow

Repository and documentation findings

Known risks and technical debt

Architectural decision log

Future Review Register

Human confirmation questions

Recommended Playbook v2.0 structure

Documentation delivery plan

Version history and next milestone

Source hierarchy Current code and database schema are the primary sources of truth. README.md is important historical context but must be verified. This document captures the July 2026 Codex audit and the decisions made around notifications, push and migrations.

# 1. Document Role and Source-of-Truth Rules

This document prevents important project context from being lost between development sessions. It records what is verified, what is planned, what is uncertain and why major architectural decisions were made.

## 1.1 What this document is

A living source for the future TaskManager Build Playbook v2.0.

A record of verified architecture and feature status after the July 2026 repository audit.

A decision log for choices that are not obvious from the code alone.

A review register for technical and product questions that should be revisited later.

A bridge between the repository README, internal documentation and the final polished PDF manual.

## 1.2 What this document is not

It is not a replacement for README.md.

It is not a deployment runbook by itself.

It is not a promise that every planned feature will be built.

It is not the final, polished Playbook.

## 1.3 Source-of-truth hierarchy

| Priority | Source | How to use it |
| --- | --- | --- |
| 1 | Current repository and Prisma schema | Primary truth for implemented behaviour and structure. |
| 2 | Live database and migration ledger | Truth for deployed schema and migration state. |
| 3 | Automated/manual test results | Evidence that workflows function in practice. |
| 4 | README and docs/ | Historical and operational context; verify against code. |
| 5 | This source document | Explains decisions, open questions and future direction. |

# 2. Product Position and Architecture Snapshot

TaskManager is currently an internal multi-user collaboration and personal productivity application. It began as a personal task manager and has evolved into a shared platform with users, profiles, tasks, projects, delegation, collaboration, timesheets and notifications.

## 2.1 Current product position

Working description TaskManager is an internal collaboration platform, architected so it could expand into a broader multi-user application later. Documentation should be honest about current internal use without closing off future expansion.

## 2.2 Core stack

| Layer | Current direction |
| --- | --- |
| Application | Next.js app with API routes and server-side services |
| Database | MariaDB hosted on Railway |
| ORM | Prisma |
| Hosting | Vercel |
| PWA | Installable manifest-based web app; no service worker or push delivery yet |
| Authentication | Application session/auth helpers with route-level ownership checks |
| Primary UX | Desktop and mobile-friendly web UI with sidebar navigation |

## 2.3 Major architectural patterns

Database-backed domain models for users, profiles, tasks, projects, delegated tasks, notifications and preferences.

Feature-specific API routes and service helpers.

Notifications pass through a central dispatcher rather than being written ad hoc.

Per-user notification preferences are evaluated before in-app notification rows are created.

Push will be added as a second delivery channel rather than a separate notification system.

Permission and ownership checks currently exist in multiple routes and are a future consolidation candidate.

# 3. Verified Feature Inventory

The July 2026 Codex audit verified the following feature areas. Status labels are deliberately conservative.

| Feature | Status | Primary users | Key capability | Current limitation |
| --- | --- | --- | --- | --- |
| Users and profiles | Complete | Users/admins | Multiple profiles, profile cards, ownership and administration | Permission checks are distributed |
| Tasks | Complete | All users | Create, edit, complete, repeat, prioritise and organise tasks | Automated coverage is narrow |
| Projects | Complete | All users | Project creation, project-task relationships and prioritisation | Some permissions rely on repeated route logic |
| Overview | Complete | All users | Aggregated tasks/projects with context actions and priority highlighting | Behaviour depends on multiple underlying routes |
| Delegation | Complete | Collaborating users | Assign, accept, decline, notes, complete and close | Transactions use elevated timeout |
| Notifications | Complete (in-app) | All users | Bell, panel, unread counts, clear and preferences | Polling rather than realtime |
| Browser push | Planned | PWA users | Subscription and delivery roadmap defined | No service worker, VAPID or subscriptions yet |
| Timesheets | Complete/needs review | Users | Weekly tracking, timers and reports | Timer auth/ownership needs review |
| Collaborative spaces | Beta/internal | Grouped users | Membership and user visibility controls | Production-readiness classification pending |
| Routine support | Partial/specialised | Specific profiles | Routine support and Sunday check-ins | Personal-support feature |
| Lost/Hatch | Special/owner-only | Restricted owner account | Hatch timer and themed route/widget | IP/copyright sensitivity |
| PWA installation | Partial | Mobile/browser users | Manifest and installed-app behaviour | No manifest id, service worker or push yet |

## 3.1 Delegated task lifecycle

State flow Created/Pending -> Accepted or Declined -> Shared work and notes -> Completed/Awaiting Close -> Closed

Creation identifies delegator and assignee.

Assignee may accept or decline; decline reason is stored when available.

Both parties can add shared notes; the author is not notified about their own note.

Assignee marks work complete, placing it in an awaiting-close state.

Delegator performs final close.

Each major lifecycle transition creates an in-app notification when the recipient's preference allows it.

# 4. Notification Architecture and Completed Commits

## 4.1 Commit 1 - Notification Infrastructure

Notification database model.

Authenticated notification APIs.

Notification bell and panel.

Unread counts and polling.

Mark-one-read and mark-all-read.

Central notification service.

## 4.2 Commit 2 - Delegated Task Notifications

New delegated task received.

Task accepted.

Task declined, including reason when available.

Shared note added.

Task completed and awaiting close.

Task closed.

Deterministic event keys prevent duplicates.

Notification creation is aligned with successful task state transitions.

## 4.3 Commit 3 - Notification Management and Preferences

Notification settings page under Settings.

Per-notification-type In-App and Push preference storage.

Global browser push preference stored for future activation.

Clear one and clear all using archive/hide behaviour rather than hard deletion.

Existing users default to in-app enabled and push disabled when no explicit preference row exists.

Preferences were manually tested and persisted correctly after refresh.

## 4.4 Current notification flow

| Step | Component | Role |
| --- | --- | --- |
| 1 | Domain event | A delegated task action succeeds. |
| 2 | Notification dispatcher | Determines recipient, type, title, body, target URL and event key. |
| 3 | Preference check | In-app preference is evaluated; push preference is stored but inactive. |
| 4 | In-app delivery | Notification row is written when enabled. |
| 5 | UI retrieval | Bell/panel polls and shows unread count. |

# 5. Push Roadmap: Commits 4 and 5

Push is intentionally split into two commits. Commit 4 proves that devices can subscribe safely. Commit 5 connects the existing notification dispatcher to Web Push delivery.

## 5.1 Commit 4 - Push Infrastructure

| Item | Purpose | Definition of done |
| --- | --- | --- |
| Manifest id | Stable PWA identity | Manifest includes a stable id without breaking existing install behaviour. |
| PushSubscription model | Store one or more device subscriptions per user | Multiple devices supported; expired subscriptions can later be removed. |
| VAPID | Authenticate Web Push sender | Public/private keys and subject configured through environment variables. |
| Service worker | Receive push events and handle clicks | Registered and active, but no real app notifications sent yet. |
| Subscription APIs | Save and remove subscriptions securely | Only the logged-in user can manage their subscriptions. |
| Enable Notifications button | User-triggered permission and subscription flow | Supported devices can subscribe; states show enabled, denied or unsupported. |

Commit 4 boundary At the end of Commit 4, a user can successfully subscribe a supported browser or installed PWA. No delegated-task event should yet send a push notification.

## 5.2 Commit 5 - Push Delivery

Connect push delivery to the existing notification dispatcher.

Respect the global push switch and per-type push preferences.

Send concise, privacy-safe notifications.

Support deep links from a notification click into TaskManager.

Remove expired or invalid subscriptions.

Update app badge count where supported.

Test on an iPhone Home Screen installation; Android remains supported by standards-based implementation even without local test hardware.

## 5.3 iPhone-specific expectations

The app must be installed on the Home Screen for iPhone Web Push.

Permission must be requested from a direct user action.

The interface must distinguish unsupported, denied, subscribed and unsubscribed states.

Push delivery should be tested with the app closed and the phone locked.

Click behaviour should focus/open TaskManager and navigate to a relevant route.

# 6. Database, Prisma and Migration Workflow

A July 2026 audit reconciled historical cases where schema changes existed in Railway but the Prisma migration ledger did not record them correctly.

## 6.1 Reconciled migrations

20260621120000_profile_routine_support

20260621160000_sunday_check_in

20260623120000_repeat_interval

Each was resolved only after confirming the complete schema change already existed and matched both the migration SQL and current Prisma schema.

## 6.2 Current health

prisma migrate status reports "Database schema is up to date."

prisma validate passes.

prisma generate passes.

Every migration directory has a corresponding ledger entry.

No failed or unfinished migrations remain.

The only noted drift is a harmless index-name casing difference for ActivityLog_spaceId_idx.

## 6.3 Mandatory workflow

Update prisma/schema.prisma.

Create a descriptive migration using the approved development workflow.

Review the generated SQL.

Commit schema, migration folder, application code and relevant docs together.

Apply committed migrations with npx prisma migrate deploy.

Verify with npx prisma migrate status.

Run npx prisma generate.

Run build, tests and manual feature checks.

Non-negotiable rule Never use prisma db push against the shared Railway database. Never use prisma migrate reset against Railway.

# 7. Repository and Documentation Findings

## 7.1 README findings

README.md remains useful historical context because it contains many earlier feature and pull-request updates.

It is stale in several areas and does not fully describe current notifications, preferences, PWA status or migration workflow.

The README should remain concise and developer-focused.

Detailed architecture, decisions, operational guidance and lessons learned belong in the Playbook.

## 7.2 Existing docs

docs/MIGRATION_HISTORY.md records the July 2026 reconciliation.

docs/PRISMA_MIGRATION_WORKFLOW.md defines the mandatory workflow for future schema changes.

The repository audit indicated those docs were initially untracked and should be committed.

A future documentation pass should refresh README.md using the current codebase as the primary source.

## 7.3 Recommended README role

Project summary and current status.

Technology stack.

Quick start and environment variables.

Core concepts and feature overview.

Common commands and deployment overview.

Short notification/PWA roadmap.

Documentation index.

Concise roadmap and version summary.

# 8. Known Risks and Technical Debt

| Risk | Evidence/impact | Recommended direction |
| --- | --- | --- |
| Stale README | Current features and DB workflow are missing or outdated | Refresh after Push Delivery |
| Lint failures | Audit reported 47 errors and 18 warnings | Create a dedicated quality cleanup plan |
| Narrow tests | Only recurrence pause tests were identified | Add regression tests for delegation, notifications, permissions and timesheets |
| Profile reorder auth | Endpoint appears unauthenticated | Verify usage, then secure if confirmed |
| Timesheet timer auth/ownership | Start/stop routes appear insufficiently scoped | Confirm intended ownership and fix |
| Distributed permissions | Ownership logic repeated across routes | Introduce shared permission helpers |
| Notification polling | Not realtime | Reassess after push is stable |
| No service worker/app badge | PWA is only partially implemented | Address in Commits 4 and 5 |
| Relation integrity app-enforced | Prisma relationMode = "prisma" | Document and test application invariants |
| Slow local Railway queries | Some API calls take many seconds | Consider safer local/shadow database workflow |
| Elevated transaction timeout | Delegated task routes required longer timeout | Monitor and reduce work inside transactions where practical |
| Lost/Hatch IP sensitivity | Themed assets and behaviour | Keep owner-only and out of public README |

# 9. Architectural Decision Log

| ID | Decision | Status | Reason / outcome |
| --- | --- | --- | --- |
| DEC-001 | Build in-app notifications before browser push | Accepted | Users could experience notification volume and preferences before push was activated. Push becomes a delivery channel rather than a separate system. |
| DEC-002 | Use a central notification dispatcher | Accepted | All events pass through one service so duplicate protection, preferences and future push delivery are consistently enforced. |
| DEC-003 | Split push into infrastructure and delivery commits | Accepted | Subscription capability can be tested independently from event-driven delivery, reducing risk and improving rollback. |
| DEC-004 | Archive/clear notifications instead of hard-deleting | Accepted | Preserves history and leaves room for future audit or restore behaviour. |
| DEC-005 | Never use prisma db push against Railway | Accepted | Previous schema-ledger drift caused repeated deployment failures. Migrations are now mandatory. |
| DEC-006 | Keep README concise and Playbook detailed | Accepted | README answers how to start; Playbook explains how and why the system works. |
| DEC-007 | Keep Lost/Hatch out of public README | Provisional | It is an internal owner-only feature with IP-sensitive styling; document internally in the Playbook only. |

## 9.1 Decision-log rule

Future significant architectural choices should be recorded with: decision, date, alternatives considered, rationale, outcome and review trigger.

# 10. Future Review Register

| Review item | Trigger | Status |
| --- | --- | --- |
| Replace notification polling with realtime transport | After push has operated reliably | Open |
| Consolidate permission helpers | After security audit of unauthenticated/weakly scoped routes | Open |
| Review push defaults and note-notification noise | After 30 days of real use | Open |
| Decide whether collaborative spaces leave beta | After wider internal usage | Open |
| Review timesheet timer ownership model | Before expanding timesheets | Open |
| Expand automated regression coverage | Before a broader user rollout | Open |
| Consider calendar-style week/month redesign | Product roadmap review | Open |
| Evaluate offline PWA support | After service worker foundation is stable | Open |
| Review cross-feature search | Future productivity roadmap | Open |
| Consider native wrapper only if PWA limitations become material | Post-push evaluation | Open |

# 11. Human Confirmation Questions

Should TaskManager remain described as an internal platform, or should the documentation position it more broadly?

Should Lost/Hatch be documented only in internal Playbook material?

Is the unauthenticated profile reorder endpoint still required by an old flow, or is it a bug?

Should timesheet timer entries be scoped per user, per profile or another ownership model?

Should collaborative spaces be described as production-ready, beta or experimental?

Should older SQLite migration references remain as historical warnings or be removed from developer-facing docs?

Should the migration documents be committed as permanent repository documentation?

Current provisional answers Internal platform with future expansion potential; Lost/Hatch internal only; collaborative spaces beta/internal; migration docs should be committed. Security and timesheet questions require targeted investigation.

# 12. Recommended Playbook v2.0 Structure

Vision and product philosophy

Architecture overview

Repository map

Data model

Authentication, users, groups and permissions

Profiles and profile ownership

Task system

Projects

Overview workspace

Delegated task lifecycle

Notifications architecture

Browser push architecture and operations

Timesheets

Reports and activity logs

Collaborative spaces

Routine support and Sunday check-ins

Lost/Hatch internal feature

PWA installation and behaviour

Prisma and migration workflow

Deployment and environments

Security model and known risks

Testing strategy

UI and design system

Operational runbooks

Architectural decision log

Lessons learned

Future Review Register

Roadmap

Version history and changelog

## 12.1 Expected Playbook characteristics

Approximately 40-60 pages once Push Delivery is complete.

Architecture and lifecycle diagrams.

Screenshots of key workflows.

Decision records that explain why the design evolved.

Operational checklists for migrations, deployment and troubleshooting.

Clear separation between verified behaviour, planned work and open questions.

# 13. Documentation Delivery Plan

| Stage | Deliverable | Owner/tool | Timing |
| --- | --- | --- | --- |
| 1 | Repository audit | Codex | Completed July 2026 |
| 2 | Migration history and workflow docs | Codex | Completed / commit pending |
| 3 | Architecture Notes & Playbook Source | ChatGPT | This document |
| 4 | Push Infrastructure | Codex + manual iPhone testing | Commit 4 |
| 5 | Push Delivery | Codex + manual iPhone testing | Commit 5 |
| 6 | README refresh | Codex, verified against code | After Commit 5 |
| 7 | TaskManager Build Playbook v2.0 | ChatGPT | After README and Commit 5 review |

# 14. Version History and Next Milestone

## 14.1 Documentation versions

| Version | Date | Summary |
| --- | --- | --- |
| 1.0 | June 2026 | Initial TaskManager build playbook. |
| 1.2 | July 2026 | Notification work and migration workflow snapshot. |
| Source document | July 2026 | Architecture audit, decisions, review register and v2.0 plan. |
| 2.0.0 | Planned after Commit 5 | Full architecture and operations refresh including browser push. |

## 14.2 Immediate next milestone

Commit 4 - Push Infrastructure Add a stable manifest id, PushSubscription model, VAPID configuration, service worker, secure subscription APIs and a user-triggered Enable Notifications flow. The commit is complete when a supported device can subscribe successfully, with no app event sending a push yet.

End of working source - update after Commit 4 and Commit 5